PROPOSAL TO THE AUTHORIZING OFFICIAL

# RMF COMMANDER Concept Paper

AI-Assisted RMF Portfolio Visibility and Compliance Support Platform

| Field | Value |
| --- | --- |
| Document Type | RMF COMMANDER Concept Paper |
| Version | 1.0 - Updated Standalone Document |
| Date | 22 May 2026 |
| Prepared By | LEO CHRISTIE, NH-III, Information System Security Manager |
| Organization | Air Force Services Center, VTOS / Cybersecurity Division, JBSA-Lackland, Texas 78236 |
| Submitted To | FRANCISCO SALGUERO, SES, NAFI Authorizing Official, USAF HAF AF/A1X |
| Classification | UNCLASSIFIED // FOR OFFICIAL USE ONLY |
| AI RMF Alignment | NIST AI RMF 1.0 - GOVERN, MAP, MEASURE, MANAGE functions |

# 1. Purpose

This concept paper requests support for a controlled RMF COMMANDER prototype and 90-day pilot. The pilot uses mock, sandbox, or test data only. It does not access production eMASS data, process classified information, submit artifacts, or make authorization decisions.

# 2. Operational Need

ISSMs and ISSOs lack purpose-built mobile tooling for RMF portfolio visibility.

Authorization status, POA&M counts, control posture, and scan freshness currently require desktop eMASS review.

Routine control statements, POA&M language, and monitoring summaries consume an estimated 40 to 60 percent of ISSM time.

ATO expiration windows, POA&M milestone slips, CVE activity, and STIG updates are often tracked manually or reactively.

An ISSM managing 26 systems and supporting more than one million end users needs faster portfolio visibility without changing AO, SCA, ISSM, or ISSO authority.

# 3. Proposed Solution

RMF COMMANDER is a controlled mobile and web platform that gives authorized RMF personnel secure visibility into portfolio status, ATO timelines, POA&M risk, vulnerability awareness, and documentation support. The AI layer assists. It does not decide.

| Capability | What It Provides | Pilot Boundary |
| --- | --- | --- |
| Portfolio Dashboard | ATO status, days to expiration, POA&M counts by severity, control implementation posture, and scan freshness. | Read-only test, sandbox, or mock data. |
| Smart Alerts | 90/60/30-day ATO alerts, POA&M milestone slip alerts, and eMASS workflow state change notifications. | Notification payload limited to system name and alert type. |
| AI Documentation Assistant | Draft control statements, POA&M language, monitoring summaries, and briefing language grounded in approved references. | Draft only. Visible AI-drafted label. Human approval required before use. |
| Natural Language Query | Plain-language questions answered using authorized RMF data only. | No cross-system inference outside role scope. |
| Executive Briefing Generator | Portfolio posture summaries formatted for AO, PM, and leadership updates. | Validated against the current test dataset during pilot. |

# 4. AI Governance

| NIST AI RMF Function | RMF COMMANDER Control |
| --- | --- |
| GOVERN | Human-in-the-loop mandate, role-scoped access, audit logs, and no AI authority to make compliance decisions. |
| MAP | Use case limited to assistive drafting and query. No authorization decisions, no SCA replacement, no AO replacement. |
| MEASURE | Pilot metrics include AI draft acceptance, source citation accuracy, alert accuracy, user confidence, and gate adherence. |
| MANAGE | Flagged AI outputs reviewed within 24 hours. AO receives 30-day touchpoint briefings. Scope changes require separate approval. |

# 5. Approval Requested

Approve controlled prototype development and a 90-day pilot using mock, sandbox, or test data only.

Authorize stakeholder validation, architecture review, and test data coordination.

Endorse eMASS REST API access request for test/sandbox provisioning only.

Approve Phase 1 activities: DoD cloud tenant planning, MDM development-device enrollment, and eMASS system registration for RMF COMMANDER itself.

Establish recurring 30-day AO touchpoints throughout the pilot.

Point of Contact:

LEO CHRISTIE

NH-III, Information System Security Manager

Air Force Services Center, VTOS

JBSA-Lackland, Texas 78236

Commercial: [Phone Number]

DSN: [DSN Number]

Email: [Email Address]