PROPOSAL TO THE AUTHORIZING OFFICIAL

# RMF COMMANDER Product Requirements Document

AI-Assisted RMF Portfolio Visibility and Compliance Support Platform

| Field | Value |
| --- | --- |
| Document Type | RMF COMMANDER Product Requirements Document |
| Version | 1.0 - Updated Standalone Document |
| Date | 22 May 2026 |
| Prepared By | LEO CHRISTIE, NH-III, Information System Security Manager |
| Organization | Air Force Services Center, VTOS / Cybersecurity Division, JBSA-Lackland, Texas 78236 |
| Submitted To | FRANCISCO SALGUERO, SES, NAFI Authorizing Official, USAF HAF AF/A1X |
| Classification | UNCLASSIFIED // FOR OFFICIAL USE ONLY |
| AI RMF Alignment | NIST AI RMF 1.0 - GOVERN, MAP, MEASURE, MANAGE functions |

# 1. Product Vision

RMF COMMANDER is an AI-assisted mobile and web platform that gives authorized RMF personnel secure portfolio visibility, smart compliance alerts, AI-supported documentation drafting, natural-language RMF query, and executive briefing support. The system extends visibility and drafting support without replacing eMASS or authorization judgment.

# 2. Target Users

| Role | Primary Use Case | Key Features |
| --- | --- | --- |
| ISSM | Portfolio management, ATO oversight, POA&M ownership. | Dashboard, alerts, documentation assistant, briefing generator. |
| ISSO | System-level controls, continuous monitoring, POA&M updates. | Documentation assistant, alerts, NL query. |
| AO Representative | Portfolio-level risk review and package tracking. | Dashboard, briefing generator, monthly status reports. |
| SCA | Assessment coordination and evidence review. | Controls view and documentation review outputs. |
| Program Manager | High-level posture visibility and leadership reporting. | Dashboard and briefing generator. |

# 3. MVP Functional Requirements

| ID | Feature | Priority | Requirement |
| --- | --- | --- | --- |
| FR-01 | Portfolio Dashboard | MVP | Display ATO status, expiration countdown, POA&M severity counts, control posture, scan freshness, and categorization for assigned systems. |
| FR-02 | Smart Alert Engine | MVP | Notify role-scoped users of 90/60/30-day ATO windows, POA&M slips, and workflow state changes. |
| FR-03 | AI Documentation Assistant | Phase 2 | Generate draft control statements, POA&M language, and monitoring summaries with source citations and human review. |
| FR-04 | Vulnerability Triage | Phase 3 | Map ACAS/Tenable findings to controls and POA&Ms and suggest draft remediation language. |
| FR-05 | Natural Language Query | Phase 2 | Answer portfolio questions using authorized data only. Include source citations for every answer. |
| FR-06 | Executive Briefing Generator | Phase 3 | Generate AO, PM, and leadership posture summaries in mobile card, PDF, and PPTX-ready formats. |

# 4. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Data classification | IL4 handling in a DoW-authorized cloud boundary. No classified data in pilot. |
| Authentication | CAC/PIV-derived credential via Purebred on MDM-enrolled devices. |
| Session management | 15-minute JWT and full wipe after 5 minutes backgrounded or logout. |
| Data at rest | No eMASS data persisted on the client device. Session memory only. |
| Transport | TLS 1.3 minimum and mTLS for backend-to-eMASS. |
| AI boundary | No IL4 data transmitted outside the DoW cloud boundary for AI processing. |
| Audit logging | All API calls, AI prompts, outputs, and approvals logged with 1-year minimum retention. |
| STIG compliance | DISA Mobile App STIG review before operational deployment. |

# 5. Roadmap

| Phase | Timeline | Deliverables | Gate Criteria |
| --- | --- | --- | --- |
| Phase 1 | Days 1-90 | Pilot kickoff, stakeholder validation, test/sandbox access, dashboard MVP, alert engine. | ATO expiration alerts functional on test dataset. |
| Phase 2 | Days 45-120 | Backend infrastructure, authentication service, API proxy, secrets management, logging/SIEM integration. | Backend deployed in DoW cloud and role-scoped access validated. |
| Phase 3 | Days 90-150 | Mobile app, ACAS integration, vulnerability triage, session security controls. | App deployed to MDM test devices and STIG checks underway. |
| Phase 4 | Days 120-180 | AI layer, RAG pipeline, documentation assistant, NL query, briefing generator. | Drafts include citations and require human approval. |
| Phase 5 | Days 150-240 | STIG remediation, control assessment, penetration test, authorization package assembly, ATO submission. | Full package submitted to HRM AO via eMASS. |

# 6. Acceptance Criteria

A pilot user can view full mock portfolio posture in less than five minutes.

Configured 90/60/30-day ATO alerts fire with 100 percent accuracy in test.

AI-generated drafts are labeled AI-drafted, source-cited, and blocked from use until human approval.

No production eMASS data is used during pilot.

No client device persists authorization package content.

AO receives 30-day touchpoint briefings and final go/no-go report.

Point of Contact:

LEO CHRISTIE

NH-III, Information System Security Manager

Air Force Services Center, VTOS

JBSA-Lackland, Texas 78236

Commercial: [Phone Number]

DSN: [DSN Number]

Email: [Email Address]