PROPOSAL TO THE AUTHORIZING OFFICIAL

# RMF COMMANDER 90-Day Pilot Plan

AI-Assisted RMF Portfolio Visibility and Compliance Support Platform

| Field | Value |
| --- | --- |
| Document Type | RMF COMMANDER 90-Day Pilot Plan |
| Version | 1.0 - Updated Standalone Document |
| Date | 22 May 2026 |
| Prepared By | LEO CHRISTIE, NH-III, Information System Security Manager |
| Organization | Air Force Services Center, VTOS / Cybersecurity Division, JBSA-Lackland, Texas 78236 |
| Submitted To | FRANCISCO SALGUERO, SES, NAFI Authorizing Official, USAF HAF AF/A1X |
| Classification | UNCLASSIFIED // FOR OFFICIAL USE ONLY |
| AI RMF Alignment | NIST AI RMF 1.0 - GOVERN, MAP, MEASURE, MANAGE functions |

# 1. Pilot Objective

Validate whether RMF COMMANDER improves RMF portfolio awareness, reduces routine documentation burden, improves ATO expiration tracking, and supports faster leadership response without creating unacceptable security, policy, or authorization risk.

# 2. Pilot Scope

| Included in Pilot | Excluded from Pilot |
| --- | --- |
| Read-only dashboard using mock, sandbox, or test data. | Production eMASS data. |
| ATO expiration countdowns and threshold alerts. | eMASS write-back or artifact submission. |
| Mock POA&M status and control posture visibility. | Classified data or operational decisions. |
| AI-assisted draft language using approved references and mock data. | Public-facing access or non-MDM-enrolled devices. |
| Role-based test accounts for ISSMs, ISSOs, AO support, and compliance leadership. | Any action requiring production authorization package content. |

# 3. Pilot Timeline

| Week | Activity | Output |
| --- | --- | --- |
| 1-2 | Stakeholder validation and pilot kickoff. | Approved pilot scope, user list, and success metrics. |
| 3-4 | Prototype dashboard and mock dataset setup. | Working dashboard with system posture cards. |
| 5-6 | Alert engine testing. | ATO and POA&M alert test results. |
| 7-8 | AI drafting and natural-language query testing. | Draft quality review and source-citation results. |
| 9-10 | User evaluation. | Survey results, timing measurements, and defect log. |
| 11-12 | Pilot closeout and go/no-go recommendation. | Final report, updated risk posture, and AO briefing. |

# 4. Pilot Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Time to full portfolio status check | Under 5 minutes | Timed observation. |
| ATO alert accuracy | 100% of triggers fire | Alert log review. |
| AI draft acceptance rate | 70% accepted with minor or no revision | Acceptance tracking. |
| User confidence in visibility | 80% report improvement | End-of-pilot survey. |
| Security boundary adherence | Zero violations | Log and scope audit. |

# 5. Governance During Pilot

Pilot lead manages scope, data, users, and weekly status reporting.

FRANCISCO SALGUERO, SES or designee receives a 30-day status touchpoint briefing.

ISSM reviews all AI-generated examples before any use in reporting or documentation.

Security reviewer validates authentication, logging, and data-handling assumptions at kickoff and midpoint.

AO may pause or terminate the pilot at any time. All test data and access are revoked within 24 hours of termination.

Point of Contact:

LEO CHRISTIE

NH-III, Information System Security Manager

Air Force Services Center, VTOS

JBSA-Lackland, Texas 78236

Commercial: [Phone Number]

DSN: [DSN Number]

Email: [Email Address]