PROPOSAL TO THE AUTHORIZING OFFICIAL

# RMF COMMANDER Risk and Control Matrix

AI-Assisted RMF Portfolio Visibility and Compliance Support Platform

| Field | Value |
| --- | --- |
| Document Type | RMF COMMANDER Risk and Control Matrix |
| Version | 1.0 - Updated Standalone Document |
| Date | 22 May 2026 |
| Prepared By | LEO CHRISTIE, NH-III, Information System Security Manager |
| Organization | Air Force Services Center, VTOS / Cybersecurity Division, JBSA-Lackland, Texas 78236 |
| Submitted To | FRANCISCO SALGUERO, SES, NAFI Authorizing Official, USAF HAF AF/A1X |
| Classification | UNCLASSIFIED // FOR OFFICIAL USE ONLY |
| AI RMF Alignment | NIST AI RMF 1.0 - GOVERN, MAP, MEASURE, MANAGE functions |

# 1. Risk Register

The following risks are identified and actively mitigated by design. All risks are documented, owned, and tracked throughout the pilot.

| Risk | Impact | Control / Mitigation | Owner | Status |
| --- | --- | --- | --- | --- |
| AI output treated as official approval | High | Visible AI-drafted label, human approval gate, no automated submission, and user training. | ISSM / Product Owner | Open for pilot |
| Unauthorized access to eMASS data | High | Role-scoped access, backend authorization checks, derived credential authentication, and audit logs. | Security Architect | Design control |
| Sensitive data exposed through notifications | Medium | Notification payload limited to system name and alert type. Full details require an authenticated session. | Mobile Lead | Design control |
| Client device compromise | High | No eMASS credentials on device, no local package storage, MDM enrollment, and session wipe. | Security Architect | Design control |
| Production integration approved too early | High | Pilot limited to mock, test, or sandbox data. Production access requires separate approval and authorization path. | AO / ISSM | Governance control |

# 1. Risk Register, Continued

| Risk | Impact | Control / Mitigation | Owner | Status |
| --- | --- | --- | --- | --- |
| Model hallucination | Medium | RAG grounding, source citations, uncertainty flags, and mandatory human review before action. | AI Lead | Design control |
| CUI mishandling | High | Data-handling rules, cloud-boundary enforcement, user warnings, upload restrictions, and audit logging. | ISSM | Policy control |
| Scope creep into authorization decisions | High | Product language states support only. AO, SCA, and ISSM decision authority remains unchanged. | Product Owner | Governance control |
| eMASS API dependency delay | Medium | Use mock dataset and sandbox workflow for pilot. Treat production API as later gate. | Program Lead | Schedule control |
| Mobile app STIG findings | Medium | Early STIG review, secure coding checklist, and penetration test before operational deployment. | Development Lead | Technical control |

# 2. Control Principles

Human-in-the-loop for every AI-generated RMF artifact.

Least privilege access based on authenticated role scope.

No client-side persistence of authorization package content.

Full auditability for API calls, AI prompts, generated outputs, and approvals.

Separate pilot approval from operational ATO approval. These are distinct gates.

Point of Contact:

LEO CHRISTIE

NH-III, Information System Security Manager

Air Force Services Center, VTOS

JBSA-Lackland, Texas 78236

Commercial: [Phone Number]

DSN: [DSN Number]

Email: [Email Address]